# Plan for GEO AIP-3 CFP

# AIP-3 CFP and two normative references

- CFP Main Document

- AIP Development plan

- AIP Architecture

- Response Template

# AIP-3 CFP Development Schedule

- Concept Development with AIP Team – October / November 2010 - done

- Scope agreed at GEO Plenary and Committee meetings – Nov. 2010 - done

- Outline and Section Editors identified – December 15th – George - done

- Initial section draft inputs – December 22nd – Section Editors

- Initial Draft with initial section inputs – December 23rd – George

- Final section inputs – January 15th – Section Editors

- Final Draft for Review – January 22nd  – George

- Final to GEO Secretariat for publication – January 29th – George

# Outline and Section Editors for three documents listed below

# CFP Main Document

| Section | Notes | Editor |
| --- | --- | --- |
| 1. INTRODUCTION | Revise Master Schedule | Percivall |
| 2. CONTEXT | Revise using AIP-3 Themes from Plenary week Add AIP Context figure | Percivall |
| 3. CFP RESPONSE TERMS AND CONDITIONS | Review | Percivall |
| 4. CFP RESPONSE FORMAT AND CONTENT | Review | Percivall |

# AIP Development Process

| Section | Notes | Editor |
| --- | --- | --- |
| 1. Overview |  |  |
| 2. Pilot development phases | Update based on AIP-2 Summary document |  |
| 3. Reusable SBA to SoA process | New section written using the AIP-2 Summary document Add discussion of Best Practices Wiki and SIF | Percivall Steve Browdy |
| 3. Roles in Pilot | Revise to include: GEO Committees, GEO Secretariat, GCI Coordination Team, SIF |  |
| 4. Communications Plan | Update with Google Sites and Google Apps approach | Josh Lieberman |
| 5. Initiative Principles of Conduct | (slight edits) |  |

# AIP Architecture

| Section | Notes | Editor |
| --- | --- | --- |
| 1. Overview | (slight edits) |  |
| 2. Enterprise Viewpoint – Value of Earth Observations |
| 2.1. GEO community objective | (slight edits) |  |
| 2.2. Societal benefits | (slight edits) |  |
| 2.3. Data sharing principles | Update based on Task Force | Doug |
| 2.4. interoperability arrangements | (slight edits: registries) |  |
| 2.5. GEOSS Enterprise components | (slight edits) |  |
| 2.X Enterprise Actors inlcluding users |  | Nadine |
| 2.6. Enterprise scenarios |  | Nadine |
| 2.6.1. Disaster Mangement: WarnRespRecov, Mitigation | Revise | Stuart and Didier |
| 2.6.2. Air Quality | Revise – draft available | Stefan, Erin, |
| 2.6.3. Biodiversity and climate change | Revise | Stefano, Mattia, Doug |
| 2.6.4. Energy | Revise – input received | Lionel |
| 2.6.5. Water Scenarios: Drought, Extreme Precip events, Quality | NEW | Will, Ilya, Satoko, Bill, Peter |
| 2.6.5. Health and the environment with focus on Malaria | NEW | Joaquim and Ramesh, George J. |
| 3. Information Viewpoint |
| 3.1. EO information model | (slight edits) |  |
| 3.2. Spatial referencing |  |  |
| 3.3 Observations, Sensor Information |  |  |
| 3.4 Geophysical Parameters |  | CEOS SEO (Brian, Shelly) |
| 3.5 Maps, features, coverages, and observations |  |  |
| 3.6 Product Types: Global and framework datasets |  | ADC Data Team, Ken |
| 3.7 Product Encoding Formats |  | Steve |
| 3.8 Predictive Models |  |  |
| 3.9 Registry Information Models and Metadata |  | Steve |
| 3.10 Alerts and Feeds |  |  |
| 3.11 Policy, Rights Management, Licenses |  | Steve |
| 4. Computational Viewpoint |
| 4.1. Service oriented architecture | (slight edits) |  |
| 4.2 GEOSS Functions via SOA | Update Service taxonomy | GIGAS, SIF from Steve |
| 4.3 GEOSS functions via broadcast | (slight edits) |  |
| 4.4 GEOSS Functions via Media | (slight edits) |  |
| 5. Engineering Viewpoint - Nadine |
| 5.1 ENGINEERING COMPONENTS AND TIERS | Updated figure |  |
| 5.2 GEOSS COMMON INFRASTRUCTURE | Edits based upon GCI TF results |  |
| 5.3 USER INTERFACE COMPONENTS |  |  |
| 5.4 BUSINESS PROCESS COMPONENTS |  |  |
| 5.5 ACCESS COMPONENTS |  |  |
| 5.6 TEST FACILITY FOR SERVICE REGISTRATION |  |  |
| 5.7. Engineering Use Cases |  | Nadine |
| 5.7.1. AIP-2 Use Cases |  |  |
| 5.7.2. Semantic Mediation | New | Josh, U_Tokyo, CEOS, User DB |
| 5.7.3. User registration in a system of systems | New | Steve, Gobe, Doug |
| 5.7.4. Presenting Data Restrictions to users (click-through liscense) | New | Steve, Doug |
| 5.7.5 Integration of Sensors | Edit AIP-2 CFP |  |
| 6 Technology Viewpoint – Component Instances |  |  |
| AIP Criteria for Operational Service | Edits |  |
| Service testing and monitoring: AIP-2 description | NEW; use AIP-2 ER. | Doug, George, ESA |