# OpenGIS Project Document 
Activity Plan for a Proposed Interoperability Experiment

Title:	Ocean Science Interoperability Experiment Phase II

Abbreviation:  Oceans IE II (08-200)

# Summary

The Oceans Science Interoperability is consolidating a portion of the Ocean-Observing community on its understanding of various OGC specifications, solidifying demonstrations for Ocean Science application areas, hardening software implementations, and producing OGC Best Practices documents that can be used to inform the broader ocean-observing community. The Oceans IE Phase I investigate the use of OGC Web Feature Services (WFS) and OGC Sensor Observation Services (SOS) for representing and exchanging point data records from fixed in-situ marine platforms. The Oceans IE phase I produced an engineering best practices report and reference implementations for using OGC Sensor Observation Service. Oceans IE Phase II will build on Phase I and will continue the improvement and use of OGC specifications in the marine community.

# INITIATOR ORGANIZATIONS

The OGC members that are acting as initiators of the Interoperability Experiment are:

- Southeastern Universities Research Association (SURA)

- National Oceanographic and Atmospheric Administration (NOAA)

- Texas A&M University – Academy for Advanced Telecommunications (TAMU)

- The National Centers for Atmospheric Research  (NCAR) (Voting)

Contact information for these organizations is contained in an Annex

# Participant ORGANIZATIONS

The following organizations will be participating in the Oceans IE.

- VIMS, SURA, MBARI, NOAA, USGS, UNIDATA, PULSENET, SENSORBAY, TAMU, GOMOOS, ESONET

Other organizations and their contributions, as they come on-stream, will be updated in the OGC Web Portal project:

# DESCRIPTION

The Ocean IE will advance several areas of understanding and application of OGC specifications in to web services for interoperable ocean science. The IE will apply existing specifications in the context of an Ocean Science scientific domain. The Ocean IE will focus on advancing the following topics:

- Publishing of trajectories, vertical and horizontal profiles observations

- Representation of complex observations and semantic issues ( vectors and scalars)

- IEEE1451 / SWE harmonization:

- WaterML and SOS harmonization

- Publishing and performance of long time series observations

- NetCDF/OpenDAP and SOS Chaining Gridded data and stations.

- Serving of observation offerings for complex systems. For example, observations systems containing other systems, platforms with multiple sensors),

- Serving of event based observations. For example, all tsunami sensors within +/-12 hrs of a given tsunami.

- Publishing of Sensor Observation Services in standard registry (CSW)

- Semantic Registry and Services (coordinate reference system IDs, units of measure, etc.)

- Quality Assurance encoding in SOS (link to Q2O work)

The outcome from this interoperability experiment is the publication of a “Best Practices” document for the use of OGC adopted specifications by members of the ocean science  community. The report will be posted as an OGC pending document for consideration by the OGC Specification Program.

# Background ( from Oceans IE Phase I)

The Southeastern Universities Research Association (SURA) hosted a workshop in Baltimore October 2005 called OOS Tech 2005 (note: OOS = Ocean Observing System). The workshop included approximately 100 ocean scientists, data mangers and computer science experts from around the country. They learned and talked about “Web Services for Interoperable Ocean Science.” After the workshop, a subset of the group agreed to work together on a follow-on activity to implement some of what they had learned. The agreed to build from their previous experiences using OGC WMS and WFS specifications. In previous years, they had built some basic elements of a Service Oriented Architecture (SOA) demo at www.openioos.org. The OOS Tech 2005 follow-on activity began with 5 loosely defined goals: (1) Develop an end-to-end demonstration of web services increasing the interoperability of various regional real-time, ocean-observing programs, (2) Gain experience with data exchange using SOAP with different tools on multiple platforms and implementations (3) leverage previous experiences with WMS and WFS, (4) leverage the Marine Metadata Interoperability demo focused on semantic interoperability using RDF-based ontologies, (5) leverage results of a NOAA Coastal Services Center salinity workshop in September 2005.

The small OOS Tech follow-on team formed their own “service-definition” team and began developing some simple SOAP interface definitions that leveraged various other OGC specifications, including GML, Observations & Measurements and SensorML. Since then the group has gain momentum and a project OOSTethtys got establish in 2006. OOSTethys members decided that working with standards organizations to pick the best standards, exercise them and advance them to bring observation system together, was the logical path to move forward. OOSTethys members started an OGC Ocean Science Interoperability Experiment (Oceans IE) in 2007.

The Oceans IE Phase I ended in May 2008, when the report was submitted. The Oceans IE Phase I investigate the use of OGC Web Feature Services (WFS) and OGC Sensor Observation Services (SOS) for representing and exchanging point data records from fixed in-situ marine platforms. The Oceans IE Phase I produced an engineering best practices report and reference implementations for using OGC Sensor Observation Service.

# TECHNICAL APPROACH

The Technical Approach for this Interoperability Experiment focuses on leveraging existing OGC Specifications and, as needed, developing Change Requests for these specifications. The following section describes the Technical Approach in detail.

## Methodology

- The experiment will be developed to investigate the strengths and limitations of the Sensor Web Enablement technologies.

- Each experiment is a proposed change of OOSTethys services  (toolkits etc..) to allow testing of serving complex marine data.

- While each services is being deployed, lesson learned, change request and best practices are documented and capture in a document that will be submitted at the end of the experiment.

- Critical issues will be submitted to the OGC WG for further discussions involving experts in standards being used.

## Component Development

Oceans IE II contains the following components:

| Description | Sponsor / Implementor(s) |
| --- | --- |
| SOS Server | SURA |
| SOS Server | MBARI |
| SOS Server | Texas A&M University |
| SOS Server | GoMOOS |
| SOS Server | UAH |
| CSW Registry | SURA - UAH |
| WaterML/SOS harmonization | USGS |
| IEEE 1451 / SOS harmonization | ESONET |
| Semantic Mediator and Registry | MBARI / MMI |
| Client – User interfaces | GoMOOS / SURA (OpenIOOS) |
| Client | Compusolt |
| Client | SensorBay |

# DELIVERABLES

The documentation listed above will be considered the deliverable for the project.

## Documentation

The following documentation will comprise the deliverables for the project:

Candidate OGC Best Practice: Web Services for Interoperable Ocean Science

Changes Requests, as needed, for OGC Specifications.

OOSTethys reference implementation and source code available

## Demonstration

An Internet demonstration of all functioning components will be made towards the end of the IE.

This demonstration will be made persistent using the resources of OGC Network.

# SCHEDULE (Tentative)

Anticipated OGC Review Board approval - Dec 2008

Announce Participation -  Jan 2008

Present Oceans IE Phase I and invite Oceans II Mar 3 2009 - Coastal Geo Tools

Kickoff date - Mar 6 2009

Roadmap drafted and participant roles - Mar 20 2009

Sep 21 2009 - Demo progress at Ocean Conference (IEEE/MTS)

April 2010 – Submit report to OGC

May 2010 – Demo progress at Oceans Conference (IEEE/MTS)

May 2010 – Present results OGC TC meeting

# RESOURCE PLAN

The Initiative Manager will be Luis Bermudez. The OGC Initiative Facilitator will be Carl Reed.

The following resources will be available.

| Staffing | Each initiating organization will provide at least 0.1 FTE for the duration of the experiment. Each participating organization will provide at least 0.05 FTE |
| --- | --- |
| Hardware | At least 8 web servers will be made available to the experiment (5 SOS servers, 1 for CSW, 1 for semantic mediator and 1 for visualization). |
| Software | As needed, mainly open-source tools develop by OOSTethys. |

# REQUIREMENTS FOR PARTICIPATION

In order to become a participant in this IE, an organization must be willing make a resource commitment to make a substantial contribution in one or more of the following areas:

An OGC service component  (server provider)

A client (server consumer)

A tester of services or clients

Data to be provided by OGC services

Compilation of documentation into one or more of the Oceans  Interoperability Experiment deliverables (note that all participants must also provide sub-reports for inclusion in the final reports)

# INITIATOR ORGANIZATIONS – Contact Information

| Organization Name | Southeastern Universities Research Association (SURA) |
| --- | --- |
| Business Contact | Name | Joanne Bintz |
|  | Title | Program Manager Coastal Research |
|  | Street Address | 1201 New York Avenue NW, Suite 430, Washington DC Washington DC 20005 20005 |
|  | Email Address | bintz@sura.org |
|  | Phone | (202) 408-7872 |
|  | Fax | 202.408.8250 |
| Technical Contact | Name | Luis Bermudez |
|  | Title | Coastal Research Technical Manager |
|  | Street Address | 1201 New York Avenue NW, Suite 430, Washington DC Washington DC 20005 20005 Suite 430 |
|  | Email Address | bermudez@sura.org |
|  | Phone | (202) 408-8211 |
|  | Fax | (202) 408.8250 |

| Organization Name | Gulf of Maine Ocean Observing System (GoMOOS) |
| --- | --- |
| Business Contact | Name | Philip Bogden PhD |
|  | Title | CEO, Gulf of Maine Ocean Observing System (GoMOOS) Acting Director: SCOOP Program at SURA |
|  | Street Address | 350 Commercial St, Portland, ME 04101 |
|  | Email Address | bogden@gomoos.org |
|  | Phone | Office: 207-773-0423 Mobile: 207-632-3308 |
|  | Fax | Fax: 207-773-8672 |
| Technical Contact | Name | Eric Bridger |
|  | Title | Senior Programmer / Analyst |
|  | Street Address | 350 Commercial St, Portland, ME 04101 |
|  | Email Address | eric@gomoos.org |
|  | Phone | 207.773.0423 |
|  | Fax | 207.773.8672 |

| Organization Name | Monterey Bay Aquarium Research Institute |
| --- | --- |
| Business Contact | Name | John Graybeal |
|  | Title | Software Engineer |
|  | Street Address | 7700 Sandholdt Road, Moss Landing, CA 95039 |
|  | Email Address | graybeal@mbari.org |
|  | Phone | (831) 775-1956 |
|  | Fax | (831) 775-1620 |
| Technical Contact | Name | Carlos Rueda |
|  | Title | MMI Technical Lead |
|  | Street Address | 7700 Sandholdt Road, Moss Landing, CA 95039 |
|  | Email Address | carueda@ mbari.org |
|  | Phone | (831) 775-1700 |
|  | Fax | (831) 775-1620 |

| Organization Name | Texas A&M University |
| --- | --- |
| Business Contact | Name | Martha Raney |
|  | Title | Project manager |
|  | Street Address | AATLT, 3139 TAMU College Station, TX 77843 College St |
|  | Email Address | m-raney@tamu.edu |
|  | Phone | Office: 979.862.3982 Mobile: 979.229.5301 |
|  | Fax | 979.862.3983 |
| Technical Contact | Name | Gerald Creager |
|  | Title | Associate Research Specialist |
|  | Street Address | AATLT, 3139 TAMU, College Station, TX 77843 |
|  | Email Address | gerry.creager@tamu.edu |
|  | Phone | 979.862.3982 |
|  | Fax | 979.862.3983 |

| Organization Name | UNIDATA |
| --- | --- |
| Business Contact | Name | Ben Domenico |
|  | Title | Deputy Director |
|  | Street Address | P.O. Box 3000, Boulder, CO 80307-3000 |
|  | Email Address | ben@unidata.ucar.edu |
|  | Phone | 303 497-8631 |
|  | Fax |  |
| Technical Contact | Name | Ben Domenico |
|  | Title | Deputy Director |
|  | Street Address | P.O. Box 3000, Boulder, CO 80307-3000 |
|  | Email Address | ben@unidata.ucar.edu |
|  | Phone | 303 497-8631 |
|  | Fax |  |

| Organization Name | NOAA |
| --- | --- |
| Business Contact | Name | Jeff de La Beaujardière |
|  | Title | Senior Systems Architect |
|  | Street Address | 1100 Wayne, Silver Spring MD 20910 |
|  | Email Address | Jeff.deLaBeaujardiere@noaa.gov |
|  | Phone | (301) 427-2427 |
|  | Fax |  |
| Technical Contact | Name | Jeff de La Beaujardière |
|  | Title | Senior Systems Architect |
|  | Street Address | 1100 Wayne, Silver Spring MD 20910 |
|  | Email Address | Jeff.deLaBeaujardiere@noaa.gov |
|  | Phone | (301) 427-2427 |
|  | Fax |  |

# Participant ORGANIZATIONS - Contact Information

TBC

| Organization Name | (Participant #1) |
| --- | --- |
| Business Contact | Name |  |
|  | Title |  |
|  | Street Address |  |
|  | Email Address |  |
|  | Phone |  |
|  | Fax |  |
| Technical Contact | Name |  |
|  | Title |  |
|  | Street Address |  |
|  | Email Address |  |
|  | Phone |  |
|  | Fax |  |