# The Open Geospatial Consortium (OGC®)

# Request for Quotation

And

Call for Participation

in the

# Climate-Hydrologic Information Sharing Pilot, Phase 1 (CHISP-1)

# RFQ Issuance Date: 3 August 2012

Proposal Due Date: 31 August 2012

Table Of Contents

1	Introduction	4

1.1	Purpose	4

1.2	Background and Objectives	4

1.3	The RFQ Documents and Pilot Process	4

1.4	Benefits to Participants	5

1.5	Intellectual Property in the Pilot	5

1.6	OGC Membership	6

1.7	Participant Roles in the CHISP-1 Project	6

2	Context	6

2.1	Open Geospatial Consortium	6

2.2	CHISP-1 Context	7

2.2.1	Operational Context	7

2.2.2	Technical Context	7

2.2.3	System Context	7

3	Your Role in the Project	7

4	Master Schedule	8

5	Deliverables	8

6	Proposal Submission Information	9

6.1	General Terms and Conditions	9

6.2	Response Instructions	10

6.3	How to Submit	10

6.4	Questions and Clarifications	10

6.5	Reimbursements	10

7	RFQ Format and Content	10

7.1	Proposal Outline	10

7.2	Cover Page	11

7.3	Overview	11

7.4	Proposed Contribution	11

7.4.1	Specification Development	11

7.4.2	Component Development	11

7.4.3	Demonstration or Test Development	12

7.4.4	Data	12

7.4.5	Personnel	12

7.4.6	Facilities	12

7.4.7	Hardware	12

7.4.8	Software	12

7.5	Proposed Contribution Cross Referenced To WBS	12

7.6	Level of Effort Estimate	13

7.7	SCOTS or Standards-based Open Source Maturation Plan	13

7.8	Cost-Sharing Request	13

7.9	In-Kind Contributions	13

8	Evaluation Criteria	13

8.1	Technical	13

8.2	Management	14

8.3	Cost	14

Annex A: Organization, Concept of Operations, WBS, Communications

Annex B: CHISP Technical Architecture

# Introduction

## Purpose

The purpose of this Request for Quotation and Call for Participation (hereafter referred to as RFQ/CFP) is to solicit your proposal in response to a refined set of requirements for the Climate-Hydrologic Information Sharing Pilot, Phase 1 (CHISP-1).

The OGC, on behalf of the project sponsors, will provide cost-sharing funds to partially offset expenses uniquely associated with the initiative, thus the solicitation is for quotations from bidders wishing to receive cost-sharing. However, not all proposals are expected to seek cost-sharing. OGC intends to involve as many participants in the initiative as possible; to the extent each participant can enhance and/or make use of the initiative outcomes.

## Background and Objectives

The CHISP-1 Initiative will develop an inter-disciplinary, inter-agency and international virtual observatory system for water resources information from observations and forecasts in the U.S. and Canada, building on current networks and capabilities. The multi-agency, multi-national project will integrate GeoConnections-Natural Resources Canada and Environment Canada federal and provincial stream gauge and water quality sources with other relevant data sources, including but not limited to USGS NWIS  stream gauge values, NHD /NHN  stream network features, NOAA NWS  snow depth (water equivalent) in the US and Canada, and EPA Water Quality Exchange. This level of agency coordination and data sharing is important for effective response to extreme weather events such as flooding, and toxic materials discharge. It is anticipated this will be the first of a multi-year phased approach to develop the full capabilities anticipated.

The CHISP-1 Initiative is designed to support these functions:

- Hydrologic modeling for historical and current stream flow and groundwater conditions.  Requires the integration of trans-boundary stream flow and groundwater well data, as well as national river networks (US NHD and Canada NHN) from multiple agencies.  Emphasis on time series data and real-time flood monitoring.

- Modeling and assessment of nutrient load into the lakes.  Requires accessing water-quality data from multiple agencies and integrating with stream flow information for calculating loads.  Emphasis on discrete sampled water quality observations, linking those to specific NHD stream reaches and catchments, and additional metadata for sampled data.

OGC members will be solicited to provide and deploy hardware / software as well as collaborate on the technology design for the pilot network.

## The RFQ Documents and Pilot Process

The CHISP-1 Initiative Management team, consisting of Sponsors and OGC personnel, has developed this RFQ to describe the requirements and architecture; and deliverables, schedule, and concept of operations, including communications plans organized in the following structure:

- RFQ Main Body (this document)

  - Pilot Objectives

  - Deliverables

  - Master Schedule

  - Terms and Conditions for Responding

- Development Approach (Annex A)

  - OGC IP Policy and Procedures

  - Work Breakdown Structure (WBS)

  - Concept of Operations

  - Communications Plan and Reporting

- Technical Architecture (Annex B)

  - Description of the architecture using Reference Model for Open Distributed Processing (RM-ODP).

All organizations interested in participating in the project effort shall respond with a proposal. Instructions for submitting proposals are provided in Section 6.

The limited cost-sharing funding available is intended to partially offset engineering costs incurred by participants in support of this effort. No funds shall be used to procure any proprietary hardware or software associated with this effort.

Each organization with a role in the initiative shall sign a Participation Agreement that includes a Statement of Work (SOW) with OGC that outlines roles and responsibilities of each participant in the CHISP-1 Initiative. By doing so, participants will agree to work together for the realization of the initiative goals and for the benefit of the industry. Participants SOW and related roles and responsibilities will be made available to interested parties.

## Benefits to Participants

The CHISP-1 Initiative provides as a prime opportunity for vendors, users, and other interested parties to mutually refine services, interfaces and protocols to be documented in Engineering Reports (ERs) in the context of a hands-on engineering experience expected to shape the future of systems to be designed for information sharing on water information, including water quality and metadata. This Pilot aims to develop and demonstrate core capabilities to meet CHISP-1 Sponsors’ objectives that exist using OGC web services standards, information models, and encoding standards along with other international standards supporting the water information community requirements.

Another benefit of this Initiative, based on well-defined objectives, will provide a significant opportunity to explore alternatives in a unique hands-on engineering context. The CHISP-1Initiative is expected to add to a significant core capability that continues to be the basis for continued phases of the Initiative effort.

## Intellectual Property in the Pilot

The CHISP-1 Project will be conducted in accordance with the OGC Intellectual Property Rights Policy and Procedures that can be found here: http://www.opengeospatial.org/about/ipr

It is the objective of the CHISP-1 Project to support the OGC Standards Program in the development and publication of open standards.   Participants in the CHISP-1 Project will be required to allow OGC to publish documents based in whole or in part upon any intellectual property contributed by Participant (“Participant IP”) in connection with the CHISP-1 Project.  OGC shall be the owner of the copyright of any documentation developed as a part of the CHISP-1 Project.   The Participant will be required to grant OGC a perpetual, non-exclusive, royalty-free license, with right to sublicense, to the patent rights in any Participant IP to the extent incorporated in, and necessary for the use of, the Specification. Beyond these requirements, The Participant retains ownership in all Participant IP, including all patent, trade secret, copyright and other intellectual property rights in the Participant IP.

If, during the course of Pilot Project execution, modifications to an existing OGC standards are found necessary, then a Change Request (CR) must be developed that documents the change. This CR does not need to be adopted by OGC during the initiative; rather it is intended to serve as documentation of both the change and the requirement that led to the change. The CR must be submitted to OGC Change Request Log  (http://www.opengeospatial.org/standards/cr/).  The TC Chair will assign the CR to the appropriate Standards Working Group..

## OGC Membership

Proposing organizations must be an OGC member and familiar with the OGC mission, organization, and process. Proposals from non-members will be considered, if a completed application for OGC membership or a letter of intent to become a member is submitted prior to or along with the proposal.

## Participant Roles in the CHISP-1 Project

There are several possible roles that organizations may play in the initiative as participants. These are:

Developer of one or more software components implementing interfaces and protocols agreed in the early stages of the initiative for one or more of the services described in Annexes A and B,

Developer of demonstrations and tests of the implemented software components, and/or

Provider of data, personnel, software, hardware, or facilities that will contribute to the overall success of the initiative.

Participants should propose specifically against funded Work Items defined by the sponsors (see Annex A and Annex B), but may go beyond that to request and propose in-kind contributions that address unfunded requirements. Participants should note that sponsors are only committed to funding Work Items labeled as funded in this current RFQ.

# Context

## Sponsor Objectives

The CHISP-1 Project Sponsors have worked with OGC to outline specific functional requirements to be implemented to integrate federal and provincial stream gauge and water quality sources, including but not limited to USGS NWIS stream gauge values, NHD/NHN stream network features, NOAA NWS snow levels in the US and Canada, and EPA Water Quality Exchange. Fundamental among these requirements is the basic need for interoperability. This includes interoperability between software components in multi-vendor settings. It also includes information and operational interoperability between data partners across a distributed federation of Web service interfaces that includes WFS, WMS, WPS, SOS and CSW. The high-level objectives of this effort are three-fold: first, to focus on common architecture for sharing water resource information among Canadian federal, provincial and cross-border US agencies; second, harmonize and mature the specifications particularly regarding performance characteristics and appropriate use, and finally, to support the development of OGC based implementations within the CHISP-1 architecture to meet sponsor application requirements. Documenting the interfaces and protocols used in the CHISP Project as well as the performance obtained and lessons learned in using them in the construction of tests and demonstrations will be the means to realizing the last two objectives.

## Open Geospatial Consortium

The primary purpose of OGC’s Interoperability Program is to bring Sponsors and Participants together in rapid, hands-on, collaborative engineering efforts to advance the development and use of OGC standards for open geospatial interoperability.

A Pilot in the OGC Interoperability Program is a collaborative effort that applies technology elements from the OGC Technical Baseline and other (non-OGC) technologies to Sponsor scenarios. In practice, a Pilot is where an OGC standard – or set of OGC standards – can be “stress tested” based on real-world application and experience.  While some research may be done during a pilot in terms of refining, documenting, and distributing specifications and in terms of developing pilot/beta-level software that exercises the refined specification, this research is directed at improving existing standards rather than in creating new specifications.

## CHISP-1 Context

The purpose of this project is to provide the sponsors with a tested architecture to improve availability and interoperability of water resource and water quality data across local and national jurisdictions, while reducing the cost, effort, and complexity associated with shared spatial data management and delivery to stakeholders. The approach is to develop a virtual observatory capability as a collaborative, international, multi-agency network for sharing hydrologic and climatic data.

An important aspect of OGC initiatives such as CHISP-1 is that vendors, developers, administrators, and subject domain experts are brought together to learn from each other and collaboratively solve interoperability problems which arise in the course of developing spatial data infrastructure following OGC standards.

### Operational Context

CHISP-1 builds on and enhances existing national geospatial information portals such as the U.S. Geo.Data.Gov and the Canadian Geospatial Data Infrastructure (CGDI). These provide a growing international resource of distributed data sources, web services, modeling tools, and client applications for discovering and accessing geographic information (e.g. maps, satellite images) for U.S and Canada over the Internet.

CHISP will extend these capabilities by web-enabling and integrating additional water resources and water quality data to support cross-border analysis and decision support. In addition to applying OGC and ISO standards and best practices for data exchange, CHISP-1 will help enable shared decision making needed for resolving intra- and inter-jurisdictional challenges. This will be achieved using a common foundation for key government information systems, together with third-party service delivery.

The use cases provided in Annex B describe activities and information exchanges to be realized and demonstrated in the CHISP-1 Project. The specific scenarios that will be used in the demonstration effort and persistent pilot capability will be developed according to the plans set forth in the Concept of Operations, contained in Section 4 of Annex A to this RFQ/CFP. Specific functional requirements are provided in Section 5 of this RFQ Main Body and in Annex B (Architecture).

### Technical Context

This project will produce a web services network based on OGC and Web specifications that will serve as the foundation and framework for future expansion in subsequent phases of CHISP.  It will include the ability to serve data from the provincial level and for use in cross-border scenarios with multi-jurisdiction operational requirements.  Participants in this initiative will implement software components to satisfy the technical use cases provided in Annex B. Other than the architecture described in Annex B, participants will have flexibility in designing the interoperable interfaces and protocols to provide the services not currently defined by OGC and for use in the demonstrations associated with the operational context. Specific technical requirements are provided in Annex A.

### System Context

The architecture presented in Annex B is based on the current standards-based approach to web services and was selected to provide the best opportunity for meeting the sponsor’s requirements. This architecture is not intended to drive the physical system configuration, but to identify the interfaces and protocols within the current mainstream approach to web services.

# Your Role in the Project

There are several possible roles that organizations may play in the initiative. These are:

Developer and provider of one or more software and/or components implementing interfaces and protocols agreed in the early stages of the initiative for one or more of the services described in Annexes A and B

Developer of demonstrations and tests of the implemented software components, and/or

Provider of content, personnel, software, hardware, or facilities that will contribute to the overall success of the initiative.

Participants should propose specifically against funded Work Items defined by the sponsors (see Annex A), but may go beyond that to request and propose in-kind contributions that address unfunded requirements. For example, Participants may propose in-kind contributions that are supportive and compatible with the initiative objectives but is not specifically listed as a work item in the architecture.  Participants should note that sponsors plan only to fund Work Items labelled as funded in this current RFQ.

# Master Schedule

The following table details the events and activities associated with this RFQ (more details can be found in Annex A):

| Schedule Event/Milestone | Date |
| --- | --- |
| RFQ Issued | 31 July 2012 |
| Bidders Conference | 15 August 2012 |
| Clarifications Posted and final questions due | 20 August 2012 |
| RFQ Responses Due | 31 August 2012 |
| Kickoff | 27-28 September 2012 |
| Preliminary Design and Implementation | 9 November 2012 |
| Final Delivery | 31 December 2012 |
| Completion of Pilot Activities | 15 February 2013 |

# Deliverables

Deliverables for the CHISP-1 Initiative are shown in the following tables. Three types of deliverables are requested:

- Documentation (to be prepared in accordance with the format requirements of an OGC Engineering Report (ER)

- Web Service Implementation

- Data loaded and served by means of a Web Service, such as WFS, WMS, SOS, etc.

Some of the web service implementations will be provided by Sponsors as noted in the tables below.

Table 1 –Documentation Deliverables

| Description | Funded / Unfunded |
| --- | --- |
| Climate-Hydrologic Information Sharing Pilot, Phase 1 (CHISP-1) Engineering Report (ER) | F |

Table 2 – Service Implementation and Data Deliverables

| Description | Funded / Unfunded |
| --- | --- |
| SOS2/WML2 (historical streamflow data service) | F |
| SOAP Adapter to SOS2/WML2 Service (EC current streamflow) | Provided by GeoConnections |
| WPS (identify gauge stations and well locations along a stream geometry) | F |
| Event notification service (US/Can gauges/wells) | F |
| WPS (Identify upstream/downstream Geometries) | Provided by GeoConnections |
| SOS2/WaterML2 service (Groundwater levels) | Provided by GeoConnections |
| WFS/GWML service (Groundwater wells) | Provided by GeoConnections |
| CAP Alert service (Alerts for US/Canada) | Provided by GeoConnections |
| WFS/WaterML2 service (Stream gauges) | Provided by USGS |
| WFS/GWML service (Groundwater wells) | Provided by USGS |
| SOS2/WaterML2 service (Streamflow + Groundwater levels) | Provided by USGS |
| CSW/ISO (Metadata Registry for Sensors on river network) | F |
| WaterML2 Metadata server (Time Series common registry service) | F |
| Integrated Client (based on Geobase) (plus events/alerts, CSW, WMS, WFS, SOS) | F |
| WPS for basic nutrient loading (US/Can) | F |
| Integrated Client (nutrient load model/WPS/WFS/CSW) | F |
| WCS / Gridded Data service (Snow level grid as water-inches equivalent for US/Can) | Provided by NOAA/NWS |

# Proposal Submission Information

## General Terms and Conditions

Documentation submitted in response to this RFQ will be distributed to members of OGC staff, the IP Team, and sponsor staffs. Submissions will remain in the control of this group and will not be used for other purposes without prior written consent of the proposing organization. Please note that you will be asked to release the content of your proposal (less financial details) once you agree to participate in the Pilot effort. Proprietary and confidential information must not be submitted under this request.

Participants will be selected to receive cost sharing funds on the basis of adherence to the requirements stipulated in this RFQ and the overall quality of their proposal. Those proposing organizations not selected for cost sharing funds are encouraged to participate in the CHISP-1 Initiative on an in-kind basis.

Each participant, funded or unfunded will be required to enter into a contract with OGC. This Participation Agreement will include a Statement of Work defining participant’s responsibilities. The Participation Agreement also establishes that participants agree to work together towards the common goals of the initiative. Further details on this issue are found in the Concept of Operations (Annex A).

## Response Instructions

To be considered, all responses to this RFQ shall be “complete”; that is, your submission must provide all information requested in section 7. Responses shall use the response template provided in the RFQ package. The response shall consist of a technical volume and a cost volume. An outline with page limits is provided in section 5.1. Reviewers will be instructed to not read or evaluate any materials in excess of the page limits. Each requirement set description shall begin on a new page.

## How to Submit

Submit an electronic copy of your proposal to the OGC Technology Desk (techdesk@opengeospatial.org) at OGC. Microsoft Word® 6.0 or higher format is preferred; however, Portable Document Format or Rich Text Format is acceptable.

Proposals must be received at OGC no later than 1700 EDT (2100 UTC) 31 August 2012.

## Questions and Clarifications

Questions and requests for clarification should be sent electronically to the OGC Technology Desk (techdesk@opengeospatial.org). All clarifications will be posted to the public CHISP WWW Site (http://www.opengeospatial.org/projects/initiatives/chisp).

Bidder's Conference

OGC will hold a telephonic bidder's conference on 15 August 2012. The conference can be attended remotely by dialing +1 415 363 0833 (PowWowNow).  The passcode is 665541#.  It will start promptly at 11:00 a.m. Eastern Daylight Time [1700 GMT].

## Reimbursements

The OGC will not reimburse submitters for any costs incurred in connection with preparing proposals in response to this RFQ.

# RFQ Format and Content

## Proposal Outline

Included with this RFQ archive you will find several templates: the response template, the cost sharing request spreadsheet template, and the in-kind contribution spreadsheet template. Proposing organizations shall use these templates in preparing their proposals. The proposal should follow the outline:

Technical Volume

- Cover page

- Overview (Not to exceed two pages; will not contribute to technical evaluation)

- Proposed contribution (Basis for Technical Evaluation)

  - Common Architecture (Not to exceed two pages)

  - Technical Baseline Maturation (Not to exceed two pages)

  - Pilot Reference Implementation (Not to exceed seven pages)

  - Information Interoperability (Not to exceed two pages)

- Proposed contribution cross referenced to WBS (Contributes to Management Evaluation)

Cost Volume (Not to exceed seven pages)

Level of Effort

SCOTS or Standards-based Open Source Maturation Plan (Not to exceed 2 pages)

Cost sharing request (Excel template for reporting costs is archived with the RFQ)

In Kind contributions (Excel template for reporting in-kind contributions is archived with the RFQ)

Each of these Sections is described below.

## Cover Page

Provide the name(s) of the proposal submitter(s) and point of contact information. Teams should list all teammates and point of contact information for each. When submitting point of contact information, please provide both a business/financial and technical point of contact.

## Overview

Provide an introduction to the contents of your proposal and its benefits.

## Proposed Contribution

Describe your proposed contribution to the initiative based on your desired role (consistent with the Technical Architecture (Annex B). Please organize your description using the categories described in paragraphs 7.4.1 through 7.4.8 below.  The emphasis of this initiative is on interoperable solutions to the CHISP-1 functional requirements.  Your RFQ response should be developed from that perspective. Justify your approach.

### Specification Development

If you are proposing to contribute to the refinement or support the refinement of interoperability specifications or Best Practices for interfaces, operations, encodings, messages, or other relevant technologies, please indicate your views on the Architecture and the modifications/additions you would recommend that CHISP-1 pursue during the course of the initiative. Also indicate what personnel you would assign to these tasks and what background experiences qualify them to support this key activity.

All proposing organizations are strongly encouraged to address this activity in their proposals. Please provide details on how your technical representatives will participate in this activity. Roles that your technical representatives can perform are Engineering Report (ER) author, schema editor, model designer, or technical contributor. Technical contributors shall write or design subsets of the specification. Everyone is expected to review work in progress.

### Component Development

If you are proposing to contribute to the development of components within the Pilot Architecture, please include in your proposal as much detail as possible concerning the operating system, hardware, programming language, and proprietary software requirements or constraints that relate to your proposed development effort. Please provide the SCOTS migration path for proposed components. We strongly encourage organizations that are proposing to develop a server component to develop a client component that exercises the functionality of the server(s) being provided.

Extents of component development which may be proposed include:

- Installation and configuration of software on data provider hardware at their site,

- Installation and configuration of software and hardware at a data provider site, or

- Installation and configuration of software and hardware hosted on behalf of a data provider for the CHISP-1 project at the vendor’s own site

Any or all of these extents of involvement will be required depending on the contributions to be made by each data provider.

If you wish to provide a candidate starting point (i.e., an OGC web service interface or protocol definition) for any of the cases in which you propose to have a role, please contribute this with your proposal.

### Demonstration or Test Development

If you are proposing to develop demonstrations or tests, please provide as much detail as possible concerning your proposed effort. Delineate aspects of the sponsor scenarios to which you believe you can contribute. In particular explain how your work will show the sponsor's desired level of interoperability as well as provide reliable measures of service performance and appropriate use.

Do not assume a single vendor demonstration; rather the demonstration will be showing how your technology can interoperate with other participant’s technology across the CHISP-1 network.

### Data

CHISP-1 Sponsors will provide datasets for this pilot as described in Annex B (Information Viewpoint), but you may propose to contribute other forms of content including metadata which you feel will be required for a successful initiative operation.

### Personnel

If you are proposing to contribute personnel to the initiative, please indicate the capabilities and experience of the personnel, location and mobility information (in other words, will the personnel need to remain at their present location? Will you support travel?). Indicate which personnel would be able to participate in kickoff activities and other Pilot site activities.

### Facilities

If you are proposing facilities, please include as much detail about the configuration of hardware and software at the facility, the network access and restrictions (if any), and the level of operational support in place at the facility. Please provide information about your organizational approach to configuration management.

### Hardware

If you are proposing to contribute hardware to the effort, please include a complete description of the hardware.

### Software

If you are proposing to contribute software to the effort, please include a complete description of the software. You must include information about the operating environments that you intend to support in the context of the CHISP-1 project.

## Proposed Contribution Cross Referenced To WBS

Review the WBS found in Annex A and map your proposed contribution to the task categories and items found there. Indicate which requirements are being met with your contributions in the descriptions of activities that your organization proposes to undertake.

## Level of Effort Estimate

Please provide an estimate of the value of your proposed contribution, including engineering, management, communications, travel, and so forth. Please begin this section on a new page so that it can be separated from the main body of your proposal.

## SCOTS or Standards-based Open Source Maturation Plan

If you are proposing in the technical volume to provide software components that are either enhancements of your existing product line or entirely new products which exercise the specifications developed or enhanced during the course of this initiative then you must provide a SCOTS maturation plan. This plan shall identify the product in question, the specifications exercised by the product and the anticipated date of public availability of the product.

## Cost-Sharing Request

This section is required only from proposing organizations requesting cost sharing funds. Please provide a requested amount of cost-sharing funds (in US Dollars) and provide details of the costs that are being offset (e.g., labor category, number of hours, and hourly rate). Note that the sponsors intend to provide cost-sharing funds for only those activities uniquely attributable to initiative participation; e.g., a recipient should not request funds to offset costs that would have otherwise been incurred and funded through some other source such as internal research and development funding. This section must include a certification that the proposed reimbursable costs would not be otherwise incurred in support of non-Pilot activities. Use the attached cost-sharing template to itemize the costs being offset. This should be included in the section beginning with Level of Effort Estimate.

## In-Kind Contributions

Please provide an indication of the in-kind contributions that your organization will make to the CHISP-1 initiative. This should reflect such contributions as labor, equipment, software, or data. Use the attached in-kind contribution template to itemize the contributions being provided. Sponsors and OGC will use this information in the development of future initiatives. This should be included in the section beginning with Level of Effort Estimate.

It is expected that the in-kind contributions will be approximately equal in value to the cost-sharing requests of each proposer.

# Evaluation Criteria

CHISP-1 RFQ/CFP responses will be evaluated according to criteria set by Sponsors and partners. Those criteria can be divided into three areas: Technical, Management, and Cost.

## Technical

The Technical criteria are described below.

- All applicable Requirements in the RFQ are addressed in the proposal

- Response takes a risk-adjusted technical approach that supports accomplishing requirements

- Creativity and originality in the proposed solutions

- Proposed solutions could be achieved with available resources and involves no more than acceptable risk for a pilot type of initiative

- Proposed solutions are relevant to initiative goals

- Proposed personnel have the necessary skills and experience to support the proposed contribution

## Management

- Proposal adheres to and addresses Work Breakdown Structure

- Willingness to work in collaborative environment

- Achieves Sponsor goal of enhancing availability of SCOTS or standards-based open source products in the market place

## Cost

- Cost-share request is reasonable for proposed effort

- In-kind contribution is of value to CHISP-1 initiative